Agile Workshop

Creating The Project Plan and Sprint Backlog for Your Group Project

Group: Hao Zheng (Ruby, 23084382); Geping Chen (Estrella, 23084393); Minghao Qin (Ender, 23084402); Guanyan He (Ryan, 23084395). 16 Sep is a plan increment: no diagram and no code. Evidence is a table in this document or GitHub.

Part 1: Understand The Case Study

Read the full case study as a group. Your first task is to understand the business problem before creating technical tasks.

Discuss and record:

- What organisation or business context is described?

A specialist hospital service manages patients from referral by a GP or another hospital through consultation, diagnosis, treatment, follow-up and ongoing communication. The hospital intends to introduce a Hospital Patient Administration System while keeping clinical decisions, administrative work and financial activity distinct.

- Who are the main stakeholders?

Patients and referring GP/hospital; consultants and CNS; medical secretaries, booking teams, call handling, pathway coordinators and admin management; Finance; external scheduling, correspondence, payment and lab/imaging.

Conflict: clinicians want less recording; managers need reports.

- What is the main business process?

Secretaries check papers → the consultant decides → only then is the first clinic booked → after the visit the consultant authorises treatment → funding is decided and payment is taken if needed → clinic letters and enquiry routing run in parallel. Doctors decide care. Finance decides money. Admin only carries out authorised work.

- What problem is the proposed system trying to solve?

Information is split across existing systems, email, telephone, letters and manual records. Progress, delays and who did what are hard to see. The system should coordinate teams, enforce role boundaries, and avoid duplicate bookings or charges when external services fail. It does not diagnose.

- What are the key business rules?

Secretaries check documents and may request missing papers; they must not accept or reject a referral.

A New Patient Appointment may only be arranged after an authorised consultant has accepted the referral. Reason and decision-maker must be recorded.

An unauthorised treatment request must not be processed by administrative staff. Changes require a formal request in the system.

Advance-payment bookings are confirmed after successful payment or an authorised exemption. Full card numbers must not be stored. Lost confirmation is marked for investigation; do not automatically request another payment.

The consultant must approve a clinic letter before distribution. After seven days it is delayed. Call handlers must not diagnose or recommend treatment.

- What exceptions or alternative paths are described?

Missing papers; reject or redirect; further information; no slot; failed phone contact; unauthorised treatment; external service down; payment failure; lost confirmation; urgent treat-first; informal change refused; late letters; enquiry urgency undefined (TBC).

| Scenario | Required behaviour |
| --- | --- |
| Missing referral papers | Mark incomplete and request from the referrer; do not accept |
| Consultant rejects or redirects | Record the reason; do not start a new-patient booking |
| No slot in the requested window | Pending; flag the pathway team; do not book outside the window |
| External treatment/lab/imaging down | Pending; notify; no duplicate booking |
| Provider success, no hospital confirmation | Mark for investigation; no automatic second charge |
| Enquiry urgency undefined | Manual flag and TBC; do not invent a policy |

- What external systems or organisations are involved?

External scheduling, correspondence, Payment Service Provider, lab/imaging/external treatment, referring GP or hospital, insurer or funding body.

- What information must be captured, stored, transferred or validated?

Completeness of referral papers; consultant decision type, reason and actor; speciality, priority and time window; contact outcomes; authorised treatment content; funding details; payment status, reference, date and amount (never full card numbers); letter timestamps and recipients; enquiry class and resolution. Audit: who, when, what — not editable by ordinary users.

Task 1: Case Study Summary

Create a short group summary of the case study.

Your summary should include:

Main business process.

Main participants.

Key requirements.

Important business rules.

External services or organisations.

Assumptions made by the group.

Main process: check papers → consultant decision → first clinic booking → authorised treatment request → funding and payment → clinic letters and enquiry routing.

Main participants: patients and referrers; clinicians; administrative teams; Finance; external scheduling, correspondence, payment, lab/imaging and funders.

Key requirements: one coordinated pathway; auditable significant actions; role-based access; recoverable external failures.

Important rules: no booking or treatment without clinical authority; no refund without finance authority; call handlers are not clinicians.

Assumptions:

- Scheduling and payment may be mocked, with the boundary stated.

- Enquiry urgency is undefined — ask the tutor.

- This sprint prioritises referral check → consultant decision → first booking.

Part 2: Identify The Main Deliverables

Task 1: Create a list of deliverables.

| Deliverable | Related Requirement(s) | Dependencies | Due Date | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Case understanding and summary | Eight case questions | Group discussion | 16 Sep 2026 | All eight answered; assumptions labelled |
| Deliverable list | What will be submitted and when | Case summary | 16 Sep 2026 | Five columns complete; 16 Sep vs 28 Sep split |
| Product Backlog | Modelling, implementation, testing, review, evidence | Geping Chen first owner | 16 Sep 2026 | Twelve fields including two owners |
| Task breakdown | Small enough for one sprint | Minghao Qin first owner | 16 Sep 2026 | No vague tasks; acceptance column present |
| Dependency map | Predecessors, successors, notify, backup | Guanyan He first owner | 16 Sep 2026 | Four questions answered per task |
| Sprint Backlog + Goal | Work selected for Sprint 1 | Hao Zheng first owner | 16 Sep 2026 | Goal stated; items pulled from the Product Backlog |
| Standup preparation | Individual progress | Each student; Guanyan He summary | 16 Sep 2026 | Completed / next / blocker / evidence |
| Sprint Review preparation | Current increment | Hao Zheng first owner | 16 Sep 2026 | Completed, unfinished, decisions, next steps |
| Definition of Done | Group agreement | Whole group | 16 Sep 2026 | Owner plus checkable artefact |
| Strategic BPMN | Main path; clinical/admin/finance split | Summary and backlog | 28 Sep 2026 | High-level path and gates visible |
| Operational BPMN | No booking without accept/authorisation | Strategic BPMN | 28 Sep 2026 | Referral → decision → first booking runnable |
| i* SD/SR | Stakeholder dependencies and conflicts | Case summary | 28 Sep 2026 | Includes scheduling, correspondence and payment |
| Camunda Forms | Referral check and consultant decision | Operational BPMN | 28 Sep 2026 | Form opens; required fields enforced |
| External workers | Scheduling/payment; pending; no auto re-charge | May mock | 28 Sep 2026 | Failure paths shown; no full card numbers |
| Test plan and results | Authority, happy path, reject path | BPMN, forms, workers | 28 Sep 2026 | Expected and actual columns |

Part 3: Create The Product Backlog

The product backlog is the full list of work required for the project. It should include modelling, implementation, testing, review and evidence tasks.

Create backlog items based on the case study provided.

Each backlog item should include:

- Backlog ID.

- Task title.

- Description.

- Priority.

- Related requirement or business rule.

- Estimate.

- First owner.

- Second owner.

- Dependencies.

- Acceptance conditions.

- Evidence required.

- Status.

| ID | Backlog Item | Description | Priority | Related Requirement | Estimate | First Owner | Second Owner | Dependencies | Acceptance Conditions | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PB-01 | Referral intake and document check | Secretaries check that previous clinic letters and reports are present and may request missing papers. They must not assess clinical suitability or accept a referral. | P0 | Case: secretaries check papers only | 5h | Hao Zheng | Geping Chen | — | Secretary account cannot accept or reject; consultant account can | Part 1 permission rule; role table | Not started |
| PB-02 | Consultant clinical review | When papers are complete the consultant may accept, reject, request further information or redirect. Reason and decision-maker must be recorded. | P0 | Case: record reason and actor | 5h | Hao Zheng | Guanyan He | PB-01 | Cannot submit without reason; rejected referrals do not create a booking | Decision-rule table (Part 6 T03) | Not started |
| PB-03 | New patient clinic booking | A booking request is raised only after accept, using the external scheduling service and confirmed in the hospital system. No slot: flag the pathway team; do not book outside the window. | P0 | Case: book only after accept | 8h | Hao Zheng | Minghao Qin | PB-02 | Cannot book before accept; no-slot mock stays pending and flags the pathway team | Part 6 gate rule and no-slot rule | Not started |
| PB-04 | Notification and contact log | After confirmation the patient is informed by letter; if the visit is within two weeks, also telephone and log every outcome. | P0 | Case: letter plus phone within two weeks | 3h | Geping Chen | Hao Zheng | PB-03 | Visits within 14 days must have letter and phone-attempt records; later visits need the letter | Notification rule table (Part 6 T07) | Not started |
| PB-05 | Authorised treatment booking request | After consent the consultant creates an authorised Treatment Booking Request. Administrative staff must not process an unauthorised request. | P0 | Case: no admin processing without authorisation | 3h | Hao Zheng | Geping Chen | PB-03 | Admin cannot progress an unauthorised request | Authorisation field list | Not started |
| PB-06 | External service unavailability | If an external treatment, laboratory or imaging service is unavailable, keep the booking pending, notify the team, log retries, and do not create duplicates. | P0 | Case: pending, notify, no duplicates | 4h | Minghao Qin | Guanyan He | PB-05 | Mock outage stays pending with retry log; resubmit does not add a second booking | Failure-path notes (plan) | Not started |
| PB-07 | Funding decision and payment | Before confirming treatment, determine hospital, insurer or patient payment. Send a payment request to the provider; store status, reference, date and amount, never full card numbers. Failed payments may be retried without duplicate booking or charge. Lost confirmation is marked for investigation. | P0 | Case: funding, payment, failed and lost confirmation | 9h | Minghao Qin | Geping Chen | PB-05 | Three paths can be explained: success, retry after failure, investigation with no automatic second charge | Payment-rule notes (later demo) | Not started |
| PB-11 | Audit of significant actions | Referral decisions, clinical authorisations, letter approvals, payments, refunds and treatment changes are logged. Ordinary users cannot edit the audit. | P0 | Case: audit trail not editable | 3h | Guanyan He | Hao Zheng | PB-02, PB-05, PB-07 | Significant actions can be listed; ordinary user cannot edit the log | Audit field table | Not started |
| PB-12 | Strategic BPMN | High-level process covering referral to letters and enquiries, with role boundaries, external systems and the abstraction level explained. | P0 | Coursework strategic model; main process | 4h | Hao Zheng | Geping Chen | PB-01 to PB-08 | Key stages present; clinical/admin/finance boundaries visible; abstraction explained | 28 Sep .bpmn and note (no diagram on 16 Sep) | Not started |
| PB-15 | Sprint Review preparation | Agree demonstration order and speakers; separate completed from unfinished work; each member can explain their own contribution. | P0 | Workshop Part 8 | 2h | Hao Zheng | Geping Chen | 当前增量 | Four speakers clear; unfinished items and reasons can be stated | This Part 8 record | In progress |
| PB-16 | i* SD/SR models | SD and SR models for the initial release: actors, goals, soft goals, tasks, resources and dependencies, consistent with each other. | P0 | Coursework i*; case closing brief | 5h | Geping Chen | Guanyan He | PB-01, PB-12 | SD covers referrer, clinical, admin, finance and external actors; SR matches SD | 28 Sep i* diagrams (none on 16 Sep) | Not started |
| PB-17 | Evidence and contribution log | Collect tables, commits and meeting notes from all four members and check they match owners. | P0 | Workshop evidence requirement | 3h | Geping Chen | Minghao Qin | — | Each Done item points to a table or GitHub; no Done without evidence | Tables in this workbook; GitHub | Not started |
| PB-22 | Login and role-based access | Authenticate users and apply least-privilege roles across secretaries, booking, call handling, CNS, consultants, finance and admin. | P0 | Case: authentication and RBAC | 6h | Hao Zheng | Geping Chen | PB-01 | Role access list exists; out-of-role access is refused | Role matrix (screenshot later) | Not started |
| PB-28 | Requirements traceability matrix | Trace requirements to strategic model, operational BPMN, implementation and tests; mark supported, partial and unsupported. | P0 | Portfolio traceability | 3h | Hao Zheng | Guanyan He | PB-01 to PB-14 | Each requirement has a trace row; gaps have a release-two note | Traceability table (28 Sep) | Not started |
| PB-29 | Definition of Done | Done requires an ID, an artefact the tutor can see, and checkable acceptance conditions. | P0 | Workshop Definition of Done | 1h | Minghao Qin | Geping Chen | — | The group agrees the DoD; Done items can be checked against it | Definition of Done in this document | Not started |
| PB-08 | Urgent treatment before payment | If delay would risk the patient, clinicians may treat first, record the reason, and refer the case to Finance afterwards. | P1 | Case: urgent override | 2h | Guanyan He | Hao Zheng | PB-07 | Override blocked without a reason; Finance then has a follow-up item | Exception-path note | Not started |
| PB-09 | Clinic letter approval and distribution | The consultant must approve the letter before distribution. Secretaries may fix format only. After seven days it is delayed, with one-month and three-month escalations; reminders stop when complete. | P1 | Case: letter approval and delay | 6h | Geping Chen | Guanyan He | PB-05 | Unapproved letters cannot be sent; day 8 is delayed; reminders stop after completion | Letter permission and escalation table | Not started |
| PB-10 | Enquiry logging and routing | Record time, handler, team, response and resolution. Call handlers answer admin questions, pass money to Finance and clinical matters to CNS; they must not diagnose. | P1 | Case: enquiry classification | 3h | Geping Chen | Minghao Qin | PB-01 | Call handlers can only transfer clinical enquiries; urgency rules remain TBC | Routing rule table | Not started |
| PB-13 | Camunda Forms | Forms for referral check and consultant decision: speciality, priority, time window, patient needs, decision type and reason, with required-field validation. | P1 | Portfolio forms | 4h | Geping Chen | Hao Zheng | PB-02, PB-12 | Empty required fields block submit; variables pass into the process | 28 Sep form demonstration | Not started |
| PB-14 | Acceptance tests | Write tests for the normal path and rejected referral, with preconditions, data, steps, expected and actual results. | P1 | Portfolio testing | 3h | Guanyan He | Minghao Qin | PB-02, PB-06 | Both cases have expected and actual columns; failures have a reason | Test plan table (plan only on 16 Sep) | Not started |
| PB-18 | Extra exception tests | Add tests for unauthorised access, no-slot pending, payment retry, and lost payment confirmation. | P1 | Part 8 planned tests | 4h | Guanyan He | Minghao Qin | PB-11, PB-14 | Each of the four cases has expected and actual columns | Extra test table (later) | Not started |
| PB-19 | Formal treatment modification | Changes need a formal request in the system. Email or phone is not enough. Urgent stop is allowed with later authorisation. Financial effects go to Finance. | P1 | Case: modification request | 5h | Minghao Qin | Guanyan He | PB-05 | Informal change is blocked; urgent stop creates a follow-up authorisation | Modification rule note | Not started |
| PB-20 | Refunds and cancellations | After payment, Finance decides refunds. Clinicians do not approve money; Finance does not decide treatment. The chain stays auditable. | P1 | Case: refunds and cancellations | 6h | Minghao Qin | Geping Chen | PB-07 | Consultant account cannot submit a refund; the patient record traces to the payment | Refund rule note | Not started |
| PB-21 | Follow-up booking and DNA | Follow-up must meet the requested period or be flagged. Cancellations and DNAs are recorded. Paid cases go to Finance. Only clinicians decide whether treatment continues. | P1 | Case: follow-up and DNA | 6h | Guanyan He | Minghao Qin | PB-03, PB-20 | No slot flags the pathway team; continuation of treatment is a clinical choice only | Follow-up and DNA note | Not started |
| PB-23 | Chemo cycle review | A review and blood test may be required before the next cycle. Only clinical staff decide continuation. | P2 | Case: cycle fitness | 4h | Guanyan He | Hao Zheng | PB-05 | Booking staff cannot change continue/delay | Permission note | Not started |
| PB-24 | Patient identity matching | Match identity data from different organisations; mark conflicts and block silent merge. | P2 | Case: patient identification | 5h | Guanyan He | Minghao Qin | PB-01 | Name or date-of-birth mismatch enters a review queue and is not auto-merged | Matching rule note | Not started |
| PB-25 | Downtime recording | Work done while the system or an external service is down can be recorded afterwards. | P2 | Case: unavailability procedure | 4h | Guanyan He | Hao Zheng | PB-03, PB-07 | Catch-up records include who recorded, original time and linked ID | Catch-up rule note | Not started |
| PB-26 | Management reports | Reports on backlog, waits, failed contacts, delayed letters, open enquiries and stuck payments, without extra clinical data entry. | P2 | Case: management reporting | 8h+ | Geping Chen | Minghao Qin | PB-02 to PB-09 | Headline measures can be traced to source items | Report list (later) | Not started |
| PB-27 | Patient communication preferences | Record postal or digital preference, accessible formats, translation or a representative, and apply them to notifications. | P2 | Case: communication preferences | 5h | Geping Chen | Guanyan He | PB-04 | A saved preference changes the channel; default is used and logged if none is set | Preference field list | Not started |

Part 4: Break The Work into Project Tasks

Each backlog item should be broken into manageable tasks. A task should be small enough to track and complete within a sprint.

Avoid large tasks such as:

- “Do BPMN”

- “Create system”

- “Do testing”

- “Make presentation”

Use specific tasks such as:

- Identify process participants.

- Draft main BPMN flow.

- Add exception path for rejected request.

- Create Camunda Form for referral submission.

- Implement external worker for validation.

- Test normal workflow path.

- Record feedback response.

| Task ID | Backlog ID | Task Description | First Owner | Second Owner | Estimate | Dependency | Acceptance Conditions | Evidence Required | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T01 | PB-01 | List roles and permissions for referral check: secretaries may request missing papers; they must not accept a referral | Hao Zheng | Geping Chen | 2h | Part 1 summary | Matches case rules on secretaries vs consultant | Part 1 permission rule | Done |
| T02 | PB-01 | Write the main referral path: receive → check papers → send to consultant | Hao Zheng | Guanyan He | 3h | T01 | Steps match the case study | Part 1 process notes | In progress |
| T03 | PB-02 | Write the four consultant outcomes: accept / reject / request further information / redirect; reason and decision-maker required | Hao Zheng | Geping Chen | 3h | T02 | Cannot continue without reason and who decided | Decision rules (text this sprint) | Not started |
| T04 | PB-02 | Write the reject / redirect path: no first clinic booking after reject | Guanyan He | Hao Zheng | 2h | T03 | Rejected referrals do not enter new-patient booking | Part 1 exception table | Not started |
| T05 | PB-03 | First clinic booking request only after accept (speciality, priority, time window, patient needs) | Hao Zheng | Minghao Qin | 3h | T03 | Admin cannot book before accept | Part 6 gate rule | Not started |
| T06 | PB-03 | Agree outside scheduling (may mock): confirm if a slot exists; if not, pending and flag the pathway team; do not book outside the window | Minghao Qin | Guanyan He | 5h | T05 | No slot = pending or escalated | Part 6 mock rule | Not started |
| T07 | PB-04 | Notification rules: letter as normal; also phone if the visit is within two weeks; log every call result | Geping Chen | Hao Zheng | 3h | T05 | Visits within 14 days must have a phone-attempt record | Notification rule table | Not started |
| T08 | PB-05 | Record consent and create an authorised Treatment Booking Request | Hao Zheng | Geping Chen | 3h | T05 | Admin cannot process without clinical authorisation | Authorisation field list | Not started |
| T09 | PB-06 | If external treatment/lab/imaging is unavailable: pending, notify, no duplicate booking | Minghao Qin | Guanyan He | 4h | T08 | No duplicate booking record | Failure-path note | Not started |
| T10 | PB-07 | Determine funding before confirming treatment; send payment request if needed; do not store full card numbers | Minghao Qin | Geping Chen | 5h | T08 | Status, reference, amount and date stored; no full card number | Funding and payment field list | Not started |
| T11 | PB-07 | Payment failure may be retried; lost confirmation is investigated; no automatic second charge | Minghao Qin | Guanyan He | 4h | T10 | Three paths can be explained | Payment exception rules | Not started |
| T12 | PB-08 | Urgent treatment without confirmed payment: record clinical reason and refer to Finance | Guanyan He | Hao Zheng | 2h | T10 | Reason required and auditable | Exception-path note | Not started |
| T13 | PB-09 | Clinic letter: consultant approval before distribution; secretaries must not change clinical meaning | Geping Chen | Hao Zheng | 3h | T08 | Unapproved letters cannot be sent | Letter permission note | Not started |
| T14 | PB-09 | Letter delayed after seven days; escalate at about one and three months; stop reminders when complete | Guanyan He | Geping Chen | 3h | T13 | Escalation levels match the case | Escalation rule table | Not started |
| T15 | PB-10 | Enquiry routing: admin / finance / clinical; call handlers must not give clinical advice | Geping Chen | Minghao Qin | 3h | T01 | Clinical enquiries must go to CNS or a clinician | Routing rule table | Not started |
| T16 | PB-11 | Audit points: referral decision, treatment authorisation, letter approval, payment/refund, treatment change | Guanyan He | Hao Zheng | 3h | T03, T08, T10 | Log user, time and action; ordinary users cannot edit | Audit field table | Not started |
| T17 | PB-12 | Draft the strategic BPMN and align it with the operational model | Hao Zheng | Geping Chen | 4h | T02–T08 | High-level path complete; gates visible | 28 Sep BPMN (no diagram on 16 Sep) | Not started |
| T18 | PB-13 | Bind Camunda Forms for referral check and consultant decision | Geping Chen | Hao Zheng | 4h | T03, T17 | Required-field validation works | 28 Sep form demonstration | Not started |
| T19 | PB-14 | Write acceptance tests for the normal path and rejected referral | Guanyan He | Minghao Qin | 3h | T03, T06 | Expected and actual columns present | Part 8 test plan table | Not started |
| T20 | PB-15 | Prepare Sprint Review: demonstration order and unfinished-item explanation | Hao Zheng | Geping Chen | 2h | Current increment | Four members present their own work | This Part 8 record | In progress |

Part 5: Dependency Mapping

For each task, identify:

- What must be completed first?

- Which task depends on this task?

- Who needs to be informed if this task is delayed?

- What is the backup plan?

Order follows the case gates. Sprint 1 critical path: T01 → T02 → T03 → T05 → T06. T03, T05 and T06 must not slip. Backup: the second owner continues the work; external services may be mocked, but pending, notify, no-duplicate and no automatic second charge still apply.

| Task ID | What must be completed first? | Which task depends on this? | Who to inform if delayed? | Backup plan |
| --- | --- | --- | --- | --- |
| T01 | Part 1 summary (secretaries check papers only) | T02, T15 | Geping Chen; Hao Zheng (T02) | Second owner closes the permission rule from the case; text is enough on 16 Sep |
| T02 | T01 | T03, T17 | Guanyan He; Hao Zheng (T03) | Second owner continues with a written path; BPMN can wait |
| T03 | T02 | T04, T05, T16, T18, T19 | Geping Chen; whole group (critical path) | Second owner adds the four outcomes; no submit without reason; T05 must not book before T03 |
| T04 | T03 | T19 (reject-path test) | Hao Zheng; Guanyan He (T19) | Use the written rule: no new-patient booking after reject |
| T05 | T03 (only after authorised accept) | T06, T07, T08, T17 | Minghao Qin; whole group | Admin cannot book before accept; successors wait |
| T06 | T05 | T19 | Guanyan He; whole group | Mock scheduling; no slot or outage stays pending, notify, no duplicate |
| T07 | T05 (case: after confirmed booking / T06) | T20 demo must explain the rule | Hao Zheng | Issue the rule table: letter; plus phone within two weeks, log each try |
| T08 | T05 (case: after first visit and consent) | T09, T10, T13, T16, T17 | Geping Chen; Minghao Qin | Admin cannot process without authorisation; may move to next sprint |
| T09 | T08 | Later integration tests | Guanyan He | Pending + notify + retry log + no duplicate; services mocked |
| T10 | T08 | T11, T12, T16 | Geping Chen; Minghao Qin; Guanyan He | Determine who pays first; no full card numbers; do not confirm treatment without the decision |
| T11 | T10 | T16 | Guanyan He | Retry allowed without duplicate booking or charge; lost confirmation is investigated, never auto-charged again |
| T12 | T10 | T16 | Hao Zheng | No override without a reason; finance or admin must not decide treatment |
| T13 | T08 | T14, T16 | Hao Zheng; Guanyan He | Unapproved letters cannot be sent; not in Sprint 1 Goal |
| T14 | T13 | — | Geping Chen | Do not start until T13 is complete |
| T15 | T01 (business: after first appointment) | — | Minghao Qin | Urgency undefined: log TBC, ask tutor; not in Sprint 1 |
| T16 | T03, T08, T10 | T19 authority/audit checks | Hao Zheng | Cover referral decision and treatment authorisation first |
| T17 | T02–T08 | T18 | Geping Chen | No diagram on 16 Sep; written path states the abstraction level |
| T18 | T03, T17 | T19 | Hao Zheng | Use field notes instead of forms on 16 Sep |
| T19 | T03, T06 (also T04 for reject) | T20 | Minghao Qin; Hao Zheng | Test plan only on 16 Sep; do not invent actual results |
| T20 | Current Sprint 1 increment | — | Geping Chen; whole group | State unfinished reasons live; no Done without evidence |

Part 6: Create Sprint Backlogs

Select tasks from the product backlog for each sprint.

Sprint 1 Goal: finish and upload the Product Backlog and this Sprint 1 Backlog by 16 Sep. First slice: referral check → consultant decision → first clinic booking (scheduling may be mocked). Payment, clinic letters and enquiry routing are out of this sprint.

| Sprint | Task ID | Task Description | First Owner | Second Owner | Estimate | Acceptance Conditions | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | T01 | List roles and permissions for referral check: secretaries may request missing papers; they must not accept a referral | Hao Zheng | Geping Chen | 2h | Matches case study rules on secretaries vs consultant | Part 1 permission rule | Done |
| Sprint 1 | T02 | Write the main referral path: receive → check papers → send to consultant | Hao Zheng | Guanyan He | 3h | Steps match the case study | Part 1 process notes | In progress |
| Sprint 1 | T03 | Four consultant outcomes; reason and decision-maker required | Hao Zheng | Geping Chen | 3h | Cannot continue without reason and who decided | Decision-rule table | Not started |
| Sprint 1 | T04 | Reject / redirect path: no first clinic booking after reject | Guanyan He | Hao Zheng | 2h | Rejected referrals do not enter new-patient booking | Part 1 exception table | Not started |
| Sprint 1 | T05 | First clinic booking request only after accept | Hao Zheng | Minghao Qin | 3h | Admin cannot book before accept | Gate rule | Not started |
| Sprint 1 | T06 | Outside scheduling (may mock): confirm a slot or pending + pathway flag; do not book outside the window | Minghao Qin | Guanyan He | 5h | No slot = pending or escalated | Mock agreement and fail rules | Not started |
| Sprint 1 | T07 | Notification: letter as normal; also phone if within two weeks; log every call result | Geping Chen | Hao Zheng | 3h | Visits within 14 days must have a phone-attempt record | Notification rules | Not started |
| Sprint 1 | T20 | Upload Product Backlog and this table; all members on GitHub; plan only | Hao Zheng | Geping Chen | 2h | Repo has PB and Sprint Backlog; four members added | GitHub; Parts 3 and 6 in this document | In progress |

Part 7: Prepare For Standups

Your group must be ready to provide individual standup updates.

Each student should prepare:

- What I completed.

- What I will do next.

- What is blocking me.

- What evidence supports my update.

- Whether I need second-owner support.

- Whether any handover is required.

| Student | Completed Work | Evidence | Next Action | Blocker | Support Needed | Handover Required |
| --- | --- | --- | --- | --- | --- | --- |
| Hao Zheng | Part 1 summary; Part 6 Sprint Backlog; Part 8; T01 permission rule | Parts 1, 6 and 8 in this document | Close T02 path notes; T03 fields after the review | None for the plan increment | Geping Chen to review Part 8 | No |
| Geping Chen | Part 3 Product Backlog (29 items); review of Parts 1, 5 and 8 | Part 3 table in this document | Upload the backlog; T07 notification rules | None | Guanyan He as Part 3 second owner | No |
| Minghao Qin | Part 2 deliverable list; Part 4 task breakdown; review of Part 6 | Parts 2 and 4 in this document | Scheduling mock worker (T06) by 28 Sep | None (no code on 16 Sep) | Guanyan He as Part 4 second owner | No |
| Guanyan He | Part 1 exceptions and external systems; Part 5 dependencies; Part 7 format | Part 1 Q6–Q7, Part 5 and Part 7 in this document | T04 reject path; T19 test plan | None (PB IDs now locked) | Geping Chen to review Part 5 | Executable tests move to the 28 Sep sprint |

Part 8: Prepare For Sprint Reviews

At each sprint review, the group must demonstrate the current integrated increment.

You should be ready to show:

- Completed tasks.

- Unfinished tasks.

- Key decisions.

- Evidence of integration.

- Testing or validation evidence.

- Feedback received.

- Backlog updates.

On 16 September the current increment is Parts 1–8 of this document. Speakers: Hao Zheng (case and goal), Geping Chen (rules and backlog), Minghao Qin (deliverables and sprint tasks), Guanyan He (exceptions and validation plan).

1. Completed tasks

| ID | Item | First Owner | Second Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| Part 1 | Case summary and eight questions | Hao Zheng | Geping Chen | Part 1 of this document | Done |
| Part 2 | Deliverable list | Minghao Qin | Hao Zheng | Part 2 of this document | Done |
| Part 3 | Product Backlog PB-01–PB-29 | Geping Chen | Guanyan He | Part 3 of this document | Done (plan) |
| Part 4 | Task breakdown T01–T20 | Minghao Qin | Guanyan He | Part 4 of this document | Done (draft) |
| Part 5 | Dependency mapping | Guanyan He | Geping Chen | Part 5 of this document | Done (plan) |
| Part 6 | Sprint 1 Backlog | Hao Zheng | Minghao Qin | Part 6 of this document | Done |
| T01 | Secretary vs consultant permission | Hao Zheng | Geping Chen | Part 1 rule + Part 6 T01 | Done |
| T20 | Upload plan and prepare review | Hao Zheng | Geping Chen | GitHub; this document | In progress |

2. Unfinished tasks

| ID | Item | Reason | Next action |
| --- | --- | --- | --- |
| T03–T07 | Decision outcomes, reject path, booking, scheduling mock, notification | Plan increment only on 16 Sep | Write the rules after the review; implement by 28 Sep |
| T08–T16 | Treatment, payment, letters, enquiries, audit implementation | Outside Sprint 1 Goal | Remain on the Product Backlog |
| PB-12 / PB-13 / PB-16 | BPMN、Forms、i* | No diagrams on 16 Sep | 28 Sep |
| T19 | Executable acceptance tests | No running process yet | Test plan in this Part 8 only |

3. Key decisions

| ID | Decision | Case basis | Effect |
| --- | --- | --- | --- |
| D01 | Clinical, admin and finance stay separate; the system enforces it | The case requires a clear distinction | Secretaries cannot accept a referral |
| D02 | Sprint 1 stops at first clinic booking | Book only after authorised accept | Sprint tasks T01–T07 and T20 |
| D03 | External services may be mocked; failure rules remain | Unavailable service: pending, notify, no duplicate | The no-slot path is kept |
| D04 | Do not invent policy where the case is incomplete | Enquiry urgency is not yet agreed | PB-10 is not in Sprint 1 |
| D05 | Two owners per task; Done needs visible evidence | Workshop two-owner rule | T01 Done; T03 Not started |
| D06 | Lost payment confirmation is never auto-charged again | Mark for investigation rather than another payment | Later tests; not software on 16 Sep |

4. Evidence of integration

| Integration point | What is aligned | Evidence shown to the tutor |
| --- | --- | --- |
| Identifiers | PB-01↔T01/T02；PB-02↔T03/T04；PB-03↔T05/T06；PB-04↔T07；PB-15↔T20 | Part 3、Part 4、Part 6 同一套 ID |
| Scope | Sprint Goal = referral to first booking | Part 1 摘要与 Part 6 Goal |
| Authority | Secretaries check papers; only a consultant accepts | Part 1 规则与 Part 6 T01 |
| Exceptions | Reject does not book; no slot stays pending | Part 1 第6问与 Part 6 T04/T06 |
| Repository | Four members added; Parts 3 and 6 uploaded | GitHub 项目页 |

5. Testing or validation evidence

6. Feedback received

Tutor comments from the live review are not yet available and are not invented.

| ID | Source | Issue | Decision | Owner | Outcome |
| --- | --- | --- | --- | --- | --- |
| F01 | Group | Do not plan the happy path only | Adopted | Hao Zheng / Guanyan He | T04, T09, T11, T12 留在 Backlog |
| F02 | Group | Real external services not available in Sprint 1 | Adopted; mock | Minghao Qin | Sprint 1 排班 mock |
| F03 | Group | Dependencies too coarse | Adopted | Guanyan He | Part 5 收到 Task ID |
| F04 | Group | Done requires visible evidence | Adopted | Hao Zheng | 无证据不算解除依赖 |
| F05 | Case | Enquiry urgency undefined | Ask tutor | Geping Chen | PB-10 这个 sprint 不做，仍留在总清单 |
| F06 | Tutor | Not yet received | Record at the review | Hao Zheng | — |

No executable run is claimed on 16 September. Unrun actual results stay Not executed.

| Rule | Expected | Current check | Actual (16 Sep) |
| --- | --- | --- | --- |
| Secretaries must not accept a referral | Secretary role cannot accept or reject | T01 matches the case | Pass (document) |
| Reason and decision-maker required | Cannot submit without both | T03 acceptance agreed | Not executed |
| No booking before accept | Reject path does not book | T04/T05 gate agreed | Not executed |
| No silent booking outside the window | Pending and flag pathway team | T06 mock rule agreed | Not executed |
| Phone within two weeks and log outcomes | Phone-attempt record within 14 days | T07 rule agreed | Not executed |

7. Backlog updates

| Update | Reason | Current placement |
| --- | --- | --- |
| Sprint 1 pulls only the first-booking slice | Keep the sprint goal small | Part 6：T01–T07、T20 |
| Treatment and payment not in this demonstration | The case places them after the first visit | Product Backlog |
| Letters and enquiries deferred | Required by the case, not by the first slice | PB-09, PB-10 (P1) |
| Reject, no-slot and uncertain payment stay visible | F01 and explicit case rules | T04, T06, T11, T12 |
| Widen only if tutors require it | F06 | Add tasks and revise the Sprint Goal |